# Audio Loopback Router

Project Roadmap & Technical Specification

Version 1.0 - December 2025

# Executive Summary

This document outlines a custom audio routing solution designed to bridge Ableton Live and Virtual DJ through an intelligent looping buffer system. The application leverages audio interface loopback functionality while maintaining recording capabilities in Ableton.

# Problem Statement

## Current Challenge

The goal is to route audio from Ableton Live (DAW) to Virtual DJ with the following requirements:

- Send audio from Ableton to Virtual DJ

- Maintain ability to record the loopback channel in Ableton

- Have a 'safety net' buffer containing recent audio history

- Enable creative loop-based performance workflows

## Why Existing Solutions Fall Short

VoiceMeeter Banana: Provides virtual audio routing but lacks the looping buffer feature and doesn't preserve the ability to record the interface loopback channel.

BlackHole/VB-CABLE: Simple virtual cables without buffer memory or advanced routing capabilities.

Interface Loopback Alone: Hardware loopback works but requires manual configuration and lacks the intelligent buffering for creative workflows.

# Proposed Solution

## Concept Overview

Build a standalone JUCE application that acts as an intelligent intermediary between Ableton Live and Virtual DJ, featuring a circular buffer that continuously stores the last X seconds of audio. The application integrates with your audio interface's hardware loopback feature.

## Signal Flow Architecture

Ableton Live → Custom JUCE App → Interface Loopback → Virtual DJ

↓

Circular Buffer (10-30 sec)

## Key Features

- Circular Buffer: Continuously loops recent audio (configurable 1-30 seconds)

- Hardware Integration: Works with audio interface loopback, preserving Ableton recording capability

- Real-time Processing: Lock-free circular buffer ensures glitch-free audio

- Creative Controls: Loop triggers, buffer length adjustment, visual feedback

- Cross-platform: JUCE framework ensures Windows/Mac compatibility

# Current State

## Research & Planning Phase

Status: Planning and architectural design complete

Completed:

- Evaluated existing solutions (VoiceMeeter, virtual audio cables)

- Researched VoiceMeeter's WDM driver architecture

- Investigated circular buffer implementations for audio

- Selected JUCE as development framework

- Defined technical architecture and signal flow

## Technology Stack Selected

Primary Framework: JUCE (C++ audio application framework)

Why JUCE:

- Abstracts low-level audio driver complexity

- Cross-platform (Windows/Mac/Linux)

- Built-in real-time safe audio components

- No kernel driver development required

- Faster development and debugging

# Project Phases

## Phase 1: Environment Setup & Basic Audio I/O

Timeline: 1-2 days

Objectives:

- Install JUCE framework and development tools

- Create Audio Application project in Projucer

- Verify audio input/output from audio interface

- Test basic passthrough (input → output)

Deliverable: Working JUCE app that passes audio through with no processing

## Phase 2: Circular Buffer Implementation

Timeline: 3-5 days

Objectives:

- Implement AudioBuffer for circular storage

- Use JUCE's AbstractFifo for lock-free read/write management

- Implement write logic in getNextAudioBlock()

- Implement read logic with configurable delay offset

- Handle buffer wrap-around correctly

Deliverable: App with working circular buffer that stores and plays back audio with fixed delay

## Phase 3: Basic GUI & Controls

Timeline: 2-3 days

Objectives:

- Add slider for buffer length control (1-30 seconds)

- Add level meters for input/output monitoring

- Implement audio device selector component

- Display buffer status (current position, fill level)

Deliverable: Functional GUI with essential controls for monitoring and configuration

## Phase 4: Advanced Features

Timeline: 5-7 days

Objectives:

- Loop trigger button (capture and loop buffer contents)

- Waveform visualization of buffer contents

- Variable playback offset control

- Settings persistence (save/load configurations)

- Performance optimizations and testing

Deliverable: Feature-complete application with creative performance tools

## Phase 5: Testing & Polish

Timeline: 3-4 days

Objectives:

- Test with Ableton Live and Virtual DJ integration

- Verify loopback recording in Ableton

- Stress test with extended use sessions

- Fix any audio glitches or buffer issues

- Create user documentation

Deliverable: Production-ready application with documentation

# Technical Specifications

## Core Components

### 1. AudioAppComponent Class

Base class combining GUI functionality with audio I/O. Handles device management and provides the getNextAudioBlock() callback for real-time audio processing.

### 2. Circular Buffer System

AudioBuffer<float>: Multi-channel sample storage

AbstractFifo: Lock-free read/write position management

Size: Configurable 1-30 seconds at 48kHz sample rate

Thread Safety: Lock-free implementation for real-time audio thread

### 3. AudioDeviceManager

Manages audio device connections, sample rates, buffer sizes, and provides consistent cross-platform access to ASIO, CoreAudio, DirectSound, and other audio APIs.

## Performance Requirements

- Latency: < 10ms total system latency

- CPU Usage: < 5% on modern processors

- Buffer Size: Support 64-2048 sample buffer sizes

- Sample Rates: 44.1kHz, 48kHz, 88.2kHz, 96kHz

- Channels: Stereo (2 channel) minimum, expandable to multichannel

## Audio Interface Integration

The application routes through specific audio interface channels:

- Input Channels: Receives from Ableton's output

- Output Channels: Sends to interface loopback channels

- Loopback Recording: Ableton can record the loopback channel simultaneously

# Immediate Next Steps

- Download and install JUCE framework from juce.com

- Install Projucer (JUCE's project management tool)

- Create an Audio Application project using the Projucer template

- Set up audio interface and verify basic audio passthrough

- Begin Phase 1 implementation (Environment Setup & Basic Audio I/O)

# Resources & References

## JUCE Documentation

- Official tutorials: docs.juce.com/master/tutorial_audio_device_manager.html

- Audio processing guide: docs.juce.com/master/tutorial_processing_audio_input.html

- AbstractFifo documentation: JUCE class reference

## Technical References

- Circular buffer implementations for audio

- Lock-free programming for real-time audio

- Audio interface loopback configuration guides

# Success Criteria

The project will be considered successful when:

- Audio routes cleanly from Ableton to Virtual DJ without glitches

- Circular buffer operates with zero dropouts

- Ableton can simultaneously record the loopback channel

- Buffer length is adjustable in real-time

- Loop trigger captures and loops buffer contents seamlessly

- Total latency is below 10ms

- Application is stable for extended performance sessions

# Conclusion

This Audio Loopback Router project represents a custom solution to a specific audio routing challenge. By leveraging the JUCE framework and focusing on application-level development rather than kernel drivers, the project maintains a realistic timeline of 2-3 weeks for a fully functional application.

The modular phase-based approach allows for incremental development and testing, ensuring each component works correctly before moving to the next. The result will be a professional-grade audio tool that bridges the gap between existing solutions and specific performance needs.